# EPGM Additional Experiment Plan

Goal: strengthen validity, downstream usefulness, and the “when provenance helps” story — without adding unnecessary baselines.

# Recommended Experiments

1. Human Audit + Verified Subset  [MUST DO]

Audit 400–500 test queries with two annotators + adjudication. Check query validity, answerability, gold correctness/completeness, and query-type accuracy. Re-run Flat Dense-FT, PU Dense-FT, and Residual R-GCN on a 300–500 query fully verified subset.

Purpose: validate the LLM-authored evaluation artifact and show that the main gains survive human verification.

2. End-to-End QA  [MUST DO]

Use ~500–800 linked + multi-fact queries. Feed each retriever’s top evidence under the same 2048-token budget to the same answering LLM. Compare Flat Dense-FT, PU Dense-FT, and Residual R-GCN.

Report QA accuracy (and F1 if applicable), plus accuracy conditioned on Full Support = 1 vs. 0. Goal: show that higher Full Support translates into better downstream answering.

3. Evidence Dispersion Analysis  [HIGH]

Group queries by number of distinct gold-bearing execution events: 1 / 2 / ≥3. Report Residual R-GCN − exact seed passthrough on Coverage@1024 and Full Support@2048.

Purpose: give an objective structural explanation of when graph propagation helps, beyond authored Direct/Linked/Multi-fact labels.

4. Training-Size Robustness  [MEDIUM]

Train with 10% / 25% / 50% / 100% of supervision. Only compare PU Dense-FT, exact seed passthrough, and Residual R-GCN.

Purpose: test whether the graph residual remains useful with less supervision; especially valuable if structure helps more in low-data regimes.

5. Second Retriever Backbone  [OPTIONAL]

Repeat only Flat vs. Provenance-Unit retrieval with one additional embedding backbone.

Purpose: confirm that the segmentation benefit is not specific to E5. Lower priority because the current cross-encoder control already provides architectural diversity.

# Do Not Spend Time On

• More GraphRAG / HippoRAG / LightRAG variants. The key contribution is the controlled decomposition, not beating many graph baselines.

• More fine-grained relation ablations. Existing controls already show that feeds and execution ownership matter, artifact I/O is weak, adjacency may add noise, and both relation types and real endpoints matter.

# Final Recommended Package

| Experiment | Priority | Main Role |
| --- | --- | --- |
| Human Audit | Must | Evaluation validity |
| End-to-End QA | Must | Downstream usefulness |
| Evidence Dispersion | High | When graph helps |
| Training-Size Robustness | Medium | Robustness to supervision |

Stop after these four experiments. The paper is already experimentally dense; further effort should go into tightening the narrative and figures.

# Target Empirical Story

Representation: Flat Dense-FT → PU Dense-FT: +19.35 Full Support@2048

Graph residual: Exact seed → Residual R-GCN: +5.33 Full Support@2048

Distributed evidence: Graph gain: Direct +1.25 / Linked +4.86 / Multi-fact +12.07

Validity: Main gains remain on the human-verified subset

Downstream value: Higher Full Support leads to higher QA accuracy

Efficiency: Graph residual adds only ~3.44% mean retrieval latency over exact seed passthrough